BNPB · INARIS PLATFORM TECHNICAL MEETING MINUTES OF MEETING

SESSION OVERVIEW Classification; Internal Technical — Restricted. Meeting Type; Follow-up Review & Preparation. Previous Meeting; Bandung Review Session with Pak Kapus. Next Session; BSD Presentation (approx. 14:00 – 15:00). Platform Focus; Inaris Disaster Dissemination System. Stakeholders; MSN, LTI, NTT, BNPB Technical Teams. Prepared By; MSN Team. Language; Bahasa Indonesia → Translated to English.

Disaster Early Warning · Information Dissemination · Real-time Tracking

# 1. Meeting Context

This document captures the minutes of an internal follow-up session conducted after the in-person meeting held in Bandung with Pak Kapus (Director/Head). The recording was initiated to ensure no action items or key feedback points were lost. The team is preparing for the next presentation in BSD scheduled for approximately 14:00–15:00.

Attendees are requested to verify and correct any points that may have been inaccurately captured. Pak Kapus emphasized multiple times during the Bandung meeting that all key points must be documented in writing.

# 2. Purpose of This Session

- Recap key feedback and directives from Pak Kapus given during the Bandung session.

- Identify which points from the Minutes of Meeting (MOM) are ready for presentation.

- Prepare the BSD presentation agenda and confirm team readiness.

- Align all teams (MSN, LTI, NTT) on outstanding items and required revisions.

# 3. BSD Presentation Preparation

The BSD presentation must begin with a structured recap of Pak Kapus's feedback from the Bandung meeting, before proceeding to show what has been updated or completed. This approach ensures the Director is not required to re-state his feedback, and that accountability for each point is clearly demonstrated.

Format recommended by the team:

- Open with: Bandung session feedback summary (A, B, C, D points)

- Follow with: updates and completed items from the MOM

- Flag any items not yet ready, with a proposed timeline

NTT's scope was reported as relatively small, and their updates are ready for immediate presentation.

# 4. Technical Discussion: Inaris Dissemination System

## 4.1  Pak Kapus's Core Concern

Pak Kapus's primary concern is not the application features themselves, but rather the accountability mechanism for information dissemination:

- Has the information been delivered?

- Has the information been read?

- Has the recipient responded — especially during an active disaster?

He made clear he does not want new standalone applications. All enhancements must be integrated into the existing Inaris platform.

## 4.2  4-Tier Information Delivery Architecture

The team presented an updated multi-channel dissemination approach designed for maximum reach and trackability:

| # | Channel | Capability | Tracking |
| --- | --- | --- | --- |
| 1 | SMS | Broadest reach; works without internet | Delivery only (no read/respond) |
| 2 | WhatsApp | Delivery + read confirmation; messaging cost applies | Read + Respond |
| 3 | Inaris App | Free; GPS location capture; no internet cost | Read + Respond |
| 4 | IVR Phone Call | Fallback when no internet/data; 3-sec call = confirmed receipt | Answer = Respond |

## 4.3  Dissemination Workflow — Two Scenarios

The team designed two operational scenarios:

| Scenario 1 — Alert & Evacuation | Scenario 2 — News for Public |
| --- | --- |
| Active disaster alerts and evacuation orders Targets users by telecom subscriber location + GPS data Alert contains: Location, Status, Time, Impact, Required Action Users respond with 'Safe' or 'Need Help' codes | General preparedness news and early warnings (BPB News) Distributed via WhatsApp (with app install link) and Inaris WhatsApp used for installation prompts (paid); Inaris for ongoing news (free) Users can access full details by installing the app |

## 4.4  User Data & Registration Model

- No mandatory registration required to receive alerts.

- Phone number and GPS location are captured automatically on app install via Terms & Conditions acceptance.

- Registration is optional and only unlocks premium features such as:

- Family Connect — track family members' location during a disaster

- Personalized alert preferences and history

- Users without data connectivity will still receive alerts via SMS and IVR phone call.

## 4.5  Tracking & KPI Metrics

Two delivery tracking metrics are defined (excluding SMS):

| Metric | Target KPI | Notes |
| --- | --- | --- |
| Read Rate | ≥ 95% | Dependent on phone number validity; high churn rate in Indonesia noted |
| Response Rate | ≥ 75% | Varies by topic, timing, recipient location, and disaster conditions |

AI modeling will be incorporated to optimize message delivery timing (optimal hour for maximum response rate based on historical patterns).

## 4.6  API Access & Cybersecurity

- An API will be provided for third-party access (social media, other systems).

- API authentication will use username + password credentials.

- Sessions will be time-limited to mitigate cybersecurity risks (prevent unauthorized access if credentials are compromised).

- Both alert and news data types will be accessible via this API.

## 4.7  Dashboard Monitoring (Added — Pak Jamal)

Pak Jamal proposed adding a dashboard monitoring component as a new point to the MOM. Key details:

- Monitoring dashboard resides in Pillar 1 (not in the dissemination system).

- Dissemination system sends read/respond data back to Pillar 1.

- BNPB can request reports on: how many messages sent, how many read, how many responded — all viewable in Pillar 1's dashboard.

# 5. Minutes of Meeting (MOM) — Bandung

The following technical points were captured in the MOM from the Bandung session. Teams must identify which are ready to present at BSD tomorrow:

- Use of satellite topography data

- Rainfall data integration

- Software assessment and selection

- Hydrology and landslide simulation models (model assisting)

- Numerical modeling using RISC and RMS methods (GPU-based)

- Use of 0.1-degree grid resolution data

- Dashboard monitoring — data flows from dissemination → Pillar 1 (new addition)

# 6. Key Directive Summary

Pak Kapus's Core Question: "How can you help me prove accountability for the dissemination process? Show me: how many sent, how many read, how many responded."

- No new standalone applications — all features must be added into Inaris.

- Inaris is the primary platform; WhatsApp, Telegram, and SDK are add-ons.

- Focus of BSD presentation: Workflow showing how info flows from Pillar 1 → Inaris → tracking read/respond.

- Application feature details are not required — workflow and accountability are the priority.

# 7. Action Items for BSD Presentation

| # | Action Item | Owner / Team |
| --- | --- | --- |
| 1 | Open presentation with structured recap of Pak Kapus's key points from Bandung (A, B, C, D) | All Teams |
| 2 | Present updated dissemination workflow (1 dedicated slide) | Bang Pontas / Entity |
| 3 | Highlight: Info flow from Pillar 1 → Inaris → read/respond tracking | Entity Team |
| 4 | Add KPI report slide (read rate 95%, response rate 75%) feeding into dashboard | Bang Pontas |
| 5 | Show Inaris as primary platform + WhatsApp / Telegram / SDK as add-ons | All Teams |
| 6 | Flag items not yet ready with proposed timeline | All Teams |
| 7 | Confirm NTT updates are ready (scope confirmed as small) | NTT Team |
| 8 | Internal alignment meeting: MSN, Jono, and team (pending) | MSN / Jono |

Document prepared from audio transcript. Language: Bahasa Indonesia → English. Some content may be truncated as the source recording exceeded the free-tier transcription limit (30 minutes).